BLC Consortium MVP — System Architecture Proposal

Internal proposal for Szymon Poczwardowski  ·  July 2026

# This document summarizes the proposed MVP architecture for the BLC consortium, captures the agreed technical decisions, and highlights the remaining architectural decisions before implementation begins.

# 1. What We Are Building

A blockchain-based certificate consortium — a private network where multiple trusted institutions can issue and verify credentials. Unlike the current Polygon-based PoC (single institution on a public blockchain), this system uses Hyperledger Fabric — a private, permissioned blockchain designed for enterprise consortium networks.

- A group of institutions forms a private network called BLC.

- Only approved institutions can join the network.

- Each institution can issue certificates to their certified users.

- Anyone can verify a certificate through the application using a certificate ID.

- New institutions can only join if existing members approve them.

For this sprint (v1.0), the focus is the foundation: creating the network, onboarding two founding institutions, and demonstrating the approval process when a third institution applies to join.

# 2. System Components

The system has five main components:

| Component | What it does | New or existing? |
| --- | --- | --- |
| Hyperledger Fabric Network | The private blockchain that stores all consortium data — institutions, certificates, votes. Only approved participants can interact with it. | New |
| Institution Chaincode | The smart contract that handles consortium governance — registering institutions, proposing new members, casting votes, and recording approvals. | New |
| Certificate Chaincode | The smart contract that handles certificate issuance, verification, and sequential numbering across all consortium institutions. | New (extends current PoC logic) |
| Fabric Backend API | A service that connects the frontend to the Fabric network. Institutions use this to issue certificates, cast votes, and query data. | New — separate from existing backend |
| Frontend (Next.js) | The existing web interface, extended with new pages for the consortium flow — institution dashboard, voting interface, certificate issuance. | Existing — extended |

# 4. Ledger Assets

The following data assets are stored on the Fabric ledger (in the chaincode world state). This defines what the chaincode reads and writes:

| Asset | Chaincode | Key fields |
| --- | --- | --- |
| Institution | institution-cc | institutionId, name, status (active/pending), joinedAt, approvedBy |
| Certificate | certificate-cc | certificateId, consortiumNumber (sequential), holderName, holderDetails, metadata, hash, issuerId, issuedAt, status |
| Membership Proposal | institution-cc | proposalId, applicantOrg, proposedBy, status (open/approved/rejected), createdAt |
| Vote | institution-cc | voteId, proposalId, votedBy, decision (yes/no), votedAt |

The consortium certificate number is a shared counter across all institutions — every certificate issued by any institution increments it. This ensures network-wide sequential numbering as agreed.

# 3. MVP Network Topology

The following diagram shows how the Fabric network is structured for this sprint:

┌─────────────────────────────────────────────────────────┐

│                     BLC Network                         │

│                                                         │

│                   [ Raft Orderer ]                      │

│                          │                              │

│          ┌───────────────┴───────────────┐              │

│          │                               │              │

│   ┌──────┴──────┐               ┌───────┴──────┐        │

│   │    Org 1    │               │    Org 2     │        │

│   │ Institution1│               │ Institution2 │        │

│   │             │               │              │        │

│   │  [ Peer ]   │               │  [ Peer ]    │        │

│   │  [ CA   ]   │               │  [ CA   ]    │        │

│   │  [ MSP  ]   │               │  [ MSP  ]    │        │

│   └─────────────┘               └──────────────┘        │

│                                                         │

│   ┌─────────────────────────────────────────────────┐   │

│   │                  Channel: blc                   │   │

│   │         institution-cc  │  certificate-cc       │   │

│   └─────────────────────────────────────────────────┘   │

└─────────────────────────────────────────────────────────┘

Each organization has its own identity (CA + MSP) and runs one peer node. Both organizations join the same channel, where both chaincodes are deployed. The orderer is a single Raft node for the MVP.
CA (Certificate Authority) : Issues digital identities for organizations and users.

MSP (Membership Service Provider) : Defines which identities are trusted within the network.

Institution 3 (the applicant in the demo) does not have a node in the network until it is approved and its organization is added to the channel.

# 5. How the Components Connect

Simple flow showing how the pieces talk to each other:

Institution (user)

│

▼

Frontend (Next.js) — localhost:3001

│

▼

Fabric Backend API — localhost:4000

│

▼

Hyperledger Fabric Network

│

├── institution-cc  (governance logic)

└── certificate-cc  (certificate logic)

│

▼

Ledger (Institution, Certificate, Proposal, Vote)

- The institution opens the web app (frontend).

- They perform an action — issue a certificate, cast a vote, or view their certificates.

- The frontend calls the backend API.

- The backend API sends the request to the Fabric network.

- The chaincode (smart contract) processes the request and records the result on the blockchain.

- The result is returned to the institution through the same path.

Certificate verification is available through the application. Anyone with a certificate ID can verify a certificate without logging in or being a consortium member.

# 6. What Stays from the Current PoC

The following work from the Polygon PoC is reused or extended:

- Frontend (Next.js) — The existing interface stays. New pages are added for the consortium flow.

- Certificate data model — The same certificate structure (holder name, details, metadata, hash) is reused in Fabric chaincode.

- Verification concept — The same logic — hash the data, compare against the blockchain record — applies in Fabric.

- Polygon PoC — Stays as a working demo for public chain use cases. Not replaced by Fabric — they serve different purposes.

# 7. What Is New for the Fabric Phase

- Hyperledger Fabric network — Private blockchain network with two organizations, peers, orderer, CAs, and a shared channel.

- Institution chaincode — Smart contract for consortium governance: registration, membership proposals, voting, approval.

- Certificate chaincode — Smart contract for certificate issuance, verification, and network-wide sequential numbering.

- Fabric backend API — New service (separate from the existing Polygon backend) connecting the frontend to Fabric using the Fabric SDK.

- Extended frontend — New pages for institution login, certificate issuance on Fabric, voting interface, and consortium dashboard.

# 8. Backend Structure — Recommendation

Two options for how the backend is structured:

## Option A — Separate Fabric backend service

Keep the existing Polygon backend as-is and build a new, separate backend service specifically for Fabric.

- Clean separation — Polygon PoC and Fabric consortium are independent systems

- Easier to maintain and upgrade each independently

- No risk of breaking the existing working Polygon demo

- More setup upfront — two backend services to run locally

## Option B — Extend the existing NestJS backend

Add Fabric integration into the existing NestJS backend alongside the current Polygon/ethers.js code.

- Less setup — one backend service to run

- Reuses existing authentication and infrastructure

- Risk of complexity — mixing two blockchain stacks in one service

- Harder to separate later if the product evolves differently

The recommended approach is Option A — a separate Fabric backend service. The clean separation keeps both systems maintainable and avoids introducing risk into the working Polygon PoC.

This is a recommendation, not a fixed decision. If there is a product reason to prefer Option B, the implementation can be adjusted accordingly.

# 9. Engineering Decisions — Confirmed

| Decision | Choice | Reason |
| --- | --- | --- |
| Network setup | Fabric test network | Faster for MVP — recommended for development and learning by the Fabric documentation |
| Peers per organization | 1 peer | Sufficient for PoC — no redundancy needed at this stage |
| Orderer type | Raft | Only supported orderer in Fabric 2.x |
| Number of orderers | 1 | Sufficient for PoC — 3 only needed for high availability |
| State database | CouchDB | Supports rich JSON queries — preferred for institutions, votes, certificates |
| Chaincode language | Go | Aligns with Fabric documentation, examples, and prior experience |
| Chaincode structure | Two chaincodes | Clean separation of responsibilities. Governance and certificate management can evolve and be upgraded independently. |

# 10. Sprint v1.0 Scope

This sprint covers the foundation. The goal is a working Fabric network where two founding institutions are set up, and a third institution demonstrates the approval/vetting process.

- Fabric network running — Two organizations, one channel, peers, orderer, CAs all operational.

- Institution 1 onboarded — The founding institution is registered on the network and can issue certificates.

- Institution 2 onboarded — The second founding institution joins the network.

- Institution 3 applies and is approved — Institution 3 requests to join. Institutions 1 and 2 vote. Approval threshold is met. Institution 3 joins and can issue certificates. (QS: Should Institution 3 also issue certificates in the MVP, or is the demo limited to the onboarding/vetting process?)

- Certificate issuance and verification — All three institutions can issue certificates. Certificates are verifiable by anyone.

v1.01 (next sprint): Licensing model — institution can license their certificate brand to partner institutions. Two options under analysis.

# 11. Next Step

Once the backend structure decision is confirmed (Option A or B), implementation can begin. The Jira epic with sprint tasks is also needed to track work against specific tickets.

Happy to clarify anything in this document or go deeper on any section.